# Posts Management API – Test Strategy

Author: Derick Cumbana

Date: 09/12/2025

## 1. Introduction

Purpose:
The purpose is to define the testing strategy, scope, objectives, resources, and schedule for validating the Posts Management API. This ensures the product meets quality standards and functional requirements, reduces risks, and identifies defects early in the development lifecycle.

Project Overview:
 The Posts management API provides endpoints for user registration, authentication, and CRUD operations on posts. It enforces authorization rules ensuring only owners can update or delete posts. Public posts are accessible to all users, and all data is persisted in a SQLite database.

2. Scope

- User registration.

- Authentication.

- CRUD operations for posts .

- Authorization restrictions:

- 1. Only post owner can update/delete posts.

- 2. Public posts visible to all users.

- Data persistence verification in SQLite.

3. Out-of-Scope:

- UI testing (no front-end interface) .

- Performance/stress testing beyond basic API validation.

## 4. Testing Strategy

- Functional Testing: Validate API functionality for all endpoints.

- Positive Scenarios: Ensure expected behavior under valid inputs.

- Negative Scenarios: Test invalid inputs, missing fields, and unauthorized access.

- Database Testing: Verify CRUD operations reflect correctly in SQLite.

- Error Handling: Validate proper HTTP status codes and messages for invalid operations.

5. Test Environment:

- Local Dockerized environment running API server.

- SQLite database for persistence.

- Python 3.14 with pytest and requests library.

6.Test Data Management:

- Randomized data generated using UUID for users and posts.

- Public and private posts to validate access control.

- Disabled and active users for authentication scenarios.

7. Test Tools:

- Test Execution: Pytest

- HTTP Requests: Requests library

- Environment Management: Docker

- Version Control: Git

8. Reporting:

- HTML test execution reports generated from pytest.

- Summary of passed, failed, and skipped tests.

- Highlight critical issues and failed test cases.

9. Test Execution Summary:

- Total test cases executed: 22

- Passed: 16

- Failed: 6

- Critical bugs identified: 4